# Progress Report – January 2026

# FBR Digital Invoicing Project

- Planning & Documentation (Jan 21): Developed a comprehensive FBR integration plan including technical specifications and an implementation roadmap.

- API Testing & Integration (Jan 22): Completed all DPL-assigned scenarios (SN018, SN019), generated 6 valid invoices, and prepared the production token evidence package.

- Production Application Design (Jan 23): Designed a professional Streamlit-based desktop application with secure API integration and corporate UI. Development was later transitioned to Ali Imran.

# AWS Cloud Architecture Tasks

- Networking & CI/CD Implementation (Jan 14–20): Built VPC infrastructure, deployed ECS Fargate services, and implemented GitLab CI/CD pipelines.

- High Availability & Disaster Recovery: Implemented Multi-AZ architecture with monitoring, alerting, and backup strategies.

- Full-Stack Cloud Architecture: Deployed a production-ready three-tier architecture with a React frontend and NestJS backend.

# New Project Onboardings

- Sindh Ombudsman CMS (Jan 26): Onboarded with Umair Khan, reviewed GitLab repositories, researched SonarQube duplicate line issues, and reported findings.

- Production Issue Research (Jan 27): Investigated HTTP 429 errors, connection pooling concerns, and rate-limiting policies. Findings reported to Ali Imran and Khurrum.

- The Breath Source (TBS) (Jan 28): Onboarded with Umair Khan, received AWS ECS access, and documented 16 microservices across Dev and Prod clusters.

- NGAGE Project (Jan 28): Onboarded with Umair Khan; currently awaiting AWS and GitLab credentials.

# Current Focus Areas

- Understanding project structures, deployment pipelines, and monitoring procedures.

- Researching CI/CD workflows and quality gate configurations.

- Analyzing AWS ECS Fargate microservices architecture.

- Investigating production issues and reporting findings to project leads.

# Certifications & Learning

- AWS Networking Basics Certification – Achieved January 23, 2026

- Cursor AI Course Completion – January 23, 2026