DPL Pvt Ltd – FBR Digital Invoicing Integration Plan

Prepared by: Sufi Hassan Asim
Date: 21 January 2026
System: QuickBooks / ERP / Finance Team Tool
Integration Target: FBR Digital Invoicing API

## 1. Objective

The goal of this integration is to enable DPL’s Finance team to log invoices directly into FBR in a controlled, secure, and auditable manner. Key objectives include:

- Real-time invoice recording in FBR

- Ensuring data validation and compliance

- Minimizing errors and simplifying Finance workflow

## 2. Current Understanding & Approach Options

Based on the FBR Digital Invoicing documentation, the following approaches are possible:

| Approach | Description | Pros | Cons |
| --- | --- | --- | --- |
| Finance Team Tool | Desktop app or Streamlit web app allowing team to enter invoices | User-friendly; automatic FBR response | Requires development |
| Postman / API Client | Manual JSON payload submission to FBR | Fast to implement | Less user-friendly; manual effort |
| AWS Integration | Lambda + API Gateway + DynamoDB + S3 + CloudWatch | Fully automated, scalable, monitored | Higher complexity; requires AWS setup |

Next Step: Identify exact requirements before choosing the approach.

## 3. Integration Requirements (High-Level)

### 3.1 Invoice Data Requirements

| Field | Details |
| --- | --- |
| Invoice Type | Sale Invoice / Debit Note |
| Invoice Date | YYYY-MM-DD format |
| Seller Information | NTN/CNIC, Business Name, Address |
| Buyer Information | NTN/CNIC, Business Name, Address, Registration Type (Registered / Unregistered) |
| Items | HS Code, Description, Quantity, Rate, Tax, Discounts, SRO Schedule if applicable |
| Scenario ID | For Sandbox testing |

### 3.2 Authentication / API Access

- Sandbox token for testing

- Production token for live submission

- IP whitelisting (minimum 1 IP from DPL infrastructure)

### 3.3 Operational Requirements

- User-friendly interface for Finance team

- Error logging and alerting

- Retry mechanism for failed submissions

- Audit trail for compliance

### 3.4 Infrastructure Options

- Simple: Postman / API client with manual JSON editing

- Intermediate: Streamlit / desktop app with token & JSON generation

- Full AWS Integration: Lambda + API Gateway + DynamoDB + S3 + CloudWatch

## 4. Integration Steps (Proposed)

### Phase 1 – Requirements Gathering

- Identify exact invoice fields needed by Finance

- Confirm ERP / QuickBooks version

- Determine invoice volume and workflow

- Define user access & roles

### Phase 2 – Sandbox Setup

- Register DPL system in FBR IRIS portal

- Provide technical contact info & IP whitelisting

- Receive sandbox token

- Test submitting sample invoices (scenario-based)

### Phase 3 – Tool / App Development

- Postman Option: Create template JSONs for Finance team

- App Option:

  - Simple GUI for data entry

  - Automatic JSON generation

  - Submit invoices via FBR API

  - Display FBR validation response

### Phase 4 – Production Go-Live

- Request production token from FBR

- Confirm sandbox testing is successful

- Enable invoice submission in production

- Maintain logs and audit trail

### Phase 5 – Monitoring & Support

- Monitor submission errors and retries

- Maintain a submission dashboard for Finance

- Update JSON templates if FBR changes API

## 5. Next Actions / Clarifications Needed

- Decide whether integration will be automated in AWS or kept simple with Postman / lightweight app

- Confirm mandatory fields for DPL invoices

- Determine monthly / daily invoice submission volume

- Identify owner for token management and error monitoring

- Confirm whether every submission needs to be logged for audit compliance